MEDAIR WASH PROGRAM

Project Name: Anarjoy Solar powered pipe scheme network.

Village:		Anarjoy

District:		Dehrawud

Province:		Urozgan

Contents:

| 1 | Site Plan | 2 | Sheet |
| --- | --- | --- | --- |
| 2 | Summary of the Work | 4 | Sheets |
| 3 | Terms of Reference | 2 | Sheets |
| 4 | Network Hydraulic design | 2 | Sheets |
| 5 | Well design and TDH | 2 | Sheets |
| 6 | Well protection | 1 | Sheet |
| 7 | Boundary wall drawing | 3 | Sheets |
| 8 | 30m3 RCC water Reservoir drawing | 7 | Sheets |
| 9 | Stand tap drawing | 1 | Sheet |
| 10 | Gate Valve chamber (Box) | 1 | Sheet |
| 11 | Fitting schedule | 2 | Sheets |
| 12 | Bill of Quantity | 7 | Sheets |
| 13 | Work plan | 1 | Sheet |
| 14 | Demand calculation | 1 | Sheet |

Brief Information

- No. of Family: 230

- Type of ground: 3 to 5

- No. of STP = 24

- Length of network= 5396m

- Skilled labor =790 md

- Unskilled labor=2210 md

- Total working days =120 Days

Prepared By: Eng. Obaidullah “Muneeb”