| TENDER SCHEDULE |  |  |  |  |
| --- | --- | --- | --- | --- |
| IMPLEMENTING PATRNER: The Liaison Office (TLO) PROJECT NAME: Strengthening Local Resilience and Integration through improved Watershed and Irrigation System PROJECT CODE: PAT-TLO-AFG-02_22 |  |  | DATE: Oct 27, 2024 |  |
| PROCUREMENT PLAN REFERENCE |  | GOODS ☒ |  | SERVICES ☐ |
| 1. | Procurement Plan Item(s) No. | AC3.1.22, AC3.1.23, AC3.1.24, AC3.1.25, AC3.1.26, AC3.1.27 |  |  |
| 2. | Description of Item | Sirth Canal Rehabilitation |  |  |

| EVENT |  | DATE |
| --- | --- | --- |
| 1 | Tender notice advertisement | November 1st 2024 |
| 2 | Pre-bid meeting | November 10th 2024 |
| 3 | Tender closing | November 24th 2024 |
| 4 | Technical bid opening | November 25th 2024 |
| 5 | Submission of technical evaluation report to PATRIP Foundation | November 28th 2024 |
| 6 | Financial bid opening and evaluation | December 3rd 2024 |
| 7 | Submission of final evaluation report to PATRIP Foundation | December 9th 2024 |
| 8 | Submission of draft negotiated contract to PATRIP Foundation | December 12th 2024 |
| 9 | Award communication to bidder/ contract signing | December 18th 2024 |
| 10 | Pre-mobilization meeting with the contractor | December 24th 2024 |

Note: While preparing the tender schedule, adequate time shall be allocated for award of NOC on Technical Evaluation Report, Final Evaluation Report and Draft Negotiated Contract.